Snowflake New Feature Evaluation Process

Intake, analysis and decision framework  |  Prepared by Chantal Spurgeon  |  October 2026

# Purpose

Snowflake releases new compute types, table types and services frequently. Many are valuable, but new does not automatically mean cheaper, faster or a better fit. This process gives every request to adopt a new Snowflake feature the same evaluation: a clear problem statement, analysis using our own usage data, a full cost picture, and a documented decision.

The goal is not to slow adoption. It is to protect team budgets and platform stability, and to make sure that when we do adopt a feature, we can show it delivered what was expected.

# Scope

This process applies to requests that change how compute, storage or data services are provisioned or billed, including:

- New warehouse types (e.g. Adaptive, interactive, Snowpark-optimized) or converting existing warehouses

- New table types (e.g. interactive, hybrid, dynamic, Iceberg) for production workloads

- Serverless or usage-billed services (e.g. Cortex AI functions, SPCS compute pools, search optimization, QAS)

- Preview features proposed for anything beyond a sandbox

Routine changes within existing patterns (e.g. resizing a warehouse within its approved budget) do not require this process.

# Process overview

| Stage | What happens | Owner | Output |
| --- | --- | --- | --- |
| 1. Intake | Requester completes the request form (Appendix A). | Requester | Completed request form |
| 2. Analysis | Fit, maturity, cost, operational impact and alternatives assessed against our data. | Platform team | Evaluation worksheet (Appendix B) |
| 3. Decision | Approve, pilot, defer or decline, with rationale. | Platform team + cost owner | Decision response (Appendix C) |
| 4. Pilot (if chosen) | Time-boxed trial with guardrails and agreed success criteria. | Platform team + requester | Baseline and results |
| 5. Close-out | Results documented; production rollout or rollback. | Platform team | Pilot result summary |

# Stage 1: Intake

Requests are not evaluated until the request form is complete. The questions are designed to separate a real problem from interest in a new feature:

- Problem statement. What problem are we solving, and how is it handled today?

- Workload. Which warehouses, tables, pipelines or applications are involved, and who uses the result?

- Measurable success. Specific targets, e.g. “dashboard p95 under 2 seconds” rather than “faster.”

- Actual requirements. Latency, concurrency, data freshness and availability actually needed.

- Cost ownership. Who owns the cost, the cost center, and any budget limit.

If the requester cannot describe the problem the feature solves, the request is returned as not ready.

# Stage 2: Analysis

## Fit

- Does the workload meet the feature’s constraints? (Examples: interactive warehouses have a 5-second query timeout and no CALL support; Adaptive warehouses are not recommended for HTAP-heavy warehouses.)

- Do our usage metrics (ACCOUNT_USAGE) support the expected benefit? Use existing analysis queries where available.

- What do Snowflake’s docs explicitly say the feature is not for?

## Maturity and availability

- Generally available, or preview? Preview features are limited to sandbox use.

- Available in our cloud, region and edition? Supported by our replication/DR setup?

- Known limitations, and whether early third-party findings still apply to the current release.

## Full cost picture

- Current monthly cost of the workload (baseline) vs. projected cost after the change.

- Billing model differences: minimum billing periods, per-query vs. per-second billing, always-on requirements.

- Hidden or supporting costs: fallback or refresh warehouses, conversion overlap periods, storage changes, serverless background services.

- Worst-case exposure: what happens to spend if settings are too generous or the workload grows?

## Operational impact

- Monitoring and alerting coverage; resource monitor and budget support.

- RBAC changes; Terraform/IaC provider support; documentation and runbooks.

- Rollback path and how long it takes.

## Alternatives

Could we reach the same outcome by tuning what we already have? Typical options: right-sizing, clustering, result caching, materialized views, query rewrites, or separating mixed workloads onto dedicated warehouses.

# Stage 3: Decision

| Outcome | When | What the requester receives |
| --- | --- | --- |
| Approve | Clear fit; cost neutral, lower, or increase justified by measurable value. | Approval, implementation plan, monitoring in place. |
| Pilot | Promising but unproven on our workload. | Time-boxed pilot plan with success criteria and guardrails. |
| Defer | Feature too new, unavailable to us, or workload not ready. | Conditions under which we will revisit, and a target date. |
| Decline | Poor fit, or cost increase without matching value. | Supporting data and any cheaper alternative that addresses the problem. |

Every decision states the conditions under which it would be reconsidered. “Not now, but yes if X” keeps the conversation constructive.

# Stage 4: Pilot guardrails

- Baseline captured before any change: cost, latency (p50/p95), concurrency, queuing.

- Success criteria and pilot length (typically 2–4 weeks) agreed in writing before starting.

- A resource monitor or budget applied to every object in the pilot.

- One change at a time, on one workload.

- Full cost measured, including supporting warehouses and services.

- Rollback plan named and tested where possible.

# Stage 5: Close-out

Every pilot ends with a short written result, including when the answer is no. These results form a reference library, so the next request for the same feature starts from evidence rather than enthusiasm. Feature write-ups (such as the Adaptive and interactive warehouse summaries) are stored alongside them.

# Appendix A: Feature request form

Completed by the requester. Incomplete forms are returned before evaluation.

Requester details

| Requester name / team |  |
| --- | --- |
| Date submitted |  |
| Cost owner / cost center |  |
| Requested decision date |  |

Request

| Feature requested |  |
| --- | --- |
| Problem to solve (and how it is handled today) |  |
| Workload in scope (warehouses, tables, apps, users) |  |
| Success criteria (measurable) |  |
| Latency / concurrency / freshness actually required |  |
| Budget or cost limit |  |
| Alternatives already tried |  |

# Appendix B: Evaluation worksheet

Completed by the platform team.

Checklist

☐ Request form complete and problem clearly stated

☐ Feature is GA in our cloud, region and edition

☐ Workload meets the feature’s documented constraints

☐ Usage data reviewed (ACCOUNT_USAGE analysis attached)

☐ Baseline cost and performance captured

☐ Projected cost includes supporting/hidden costs

☐ Monitoring, resource monitors and budgets supported

☐ IaC (Terraform) and RBAC impact understood

☐ Rollback path identified

☐ Alternatives assessed

Cost comparison

| Item | Current (monthly) | Projected (monthly) | Notes |
| --- | --- | --- | --- |
| Primary compute |  |  |  |
| Supporting compute (fallback, refresh, etc.) |  |  |  |
| Serverless / background services |  |  |  |
| Storage changes |  |  |  |
| One-time (conversion overlap, migration effort) |  |  |  |
| Total |  |  |  |

Assessment

| Fit assessment |  |
| --- | --- |
| Risks and limitations |  |
| Alternatives considered |  |
| Recommendation |  |

# Appendix C: Decision response template

Sent to the requester and cost owner. Keep it to one page.

| Request |  |
| --- | --- |
| Decision | ☐ Approve ☐ Pilot ☐ Defer ☐ Decline |
| Fit summary |  |
| Cost: current vs. projected |  |
| Risks and limitations |  |
| Alternatives considered |  |
| Next steps / pilot plan |  |
| Conditions to reconsider |  |
| Decided by / date |  |